# Mutual Fund Reports Development Status Update and Pending Dependencies

Hi Mark,

Please find below the status update on the Mutual Fund reports development.

## 1. New Mutual Fund Reports – Development Completed

The below new Mutual Fund reports have been completed from the development side, cross-checked, and report files have been shared.

| Report No | Section | Report Name | No. of Tabs | Assigned To | Status |
| --- | --- | --- | --- | --- | --- |
| 33 | Mutual Fund | Productivity | 1 | Siva | Dev Completed |
| 34 | Mutual Fund | Productivity Breaks | 2 | Siva | Dev Completed |
| 36 | Mutual Fund | Dupes in MsgFeed | 1 | Siva | Dev Completed |

The report files for the above developments have been placed in the shared folder path below:

\\njfile02\S-SRD\CJ2M350\BIRT Designer\Hexaware Deliveries\Siva\RA Node Field

Since development and validation are completed from my side, could you please deploy these reports into SmartStream?

## 2. Escalation_Hedge_022426_Internal Only – Completed

For the Escalation_Hedge_022426_Internal Only report, the requested changes (ReasonType and BreakDescription) have been completed.

Initially, after validating against the production data that Ankit had shared earlier (based on my request), I observed a mismatch between the production output and my local report output. Upon investigation, I identified mismatches in the ReasonType and BreakDescription references. I corrected the table/column references to align with the original source mapping.

This report is now completed and the updated report file has also been included/shared.

## 3. DST Positions Quarterly Review_Q4 – Pending Dependency

During development of the DST Positions Quarterly Review_Q4 report, I found missing dependencies related to the following objects:

VisionPortStmts

tbl_LedgerLookup

These objects could not be traced in:

The original Excel tracker containing MS SQL scripts

QC schema tables/views

RD schema tables/views

Existing subqueries or related report objects

Development is approximately 30% completed, but the remaining implementation is currently blocked due to the missing object references.

Could you please help identify where these tables/views/subqueries are located? Once I receive the correct references, I can complete the remaining development.

## 4. Extract FS & NSCC Data Report – Pending Dependency

For the Extract FS & NSCC Data Report, I found incomplete information in the original MS SQL script and Excel tracker.

The below objects are currently missing/untraceable:

tbl_FundSettleDailyStats

tbl_NsccDailyStats

These could not be found across:

Excel tracker / original MS SQL script

QC schema

RD schema

Existing tables/views/subqueries

Additionally, the following information is missing for this report:

Required report column names/output fields

Whether this should be developed as one report or multiple tabs

Source mapping for the report data elements

Because of these missing dependencies, development for this report is currently pending.

At the moment, the below two reports are pending from my side due to missing table/view/subquery references and incomplete source details:

DST Positions Quarterly Review_Q4

Extract FS & NSCC Data Report

Could you please help provide the missing references/details so that I can complete the remaining work?

Thanks,
Siva